# Master Pipeline Creation and Management Documentation

## Introduction

### Purpose of Documentation

This documentation provides a comprehensive guide for creating, managing, and maintaining the master CodePipeline (pw-cp-master-pipeline) for the Priority Waste (PW) project. It details the master pipeline's role in provisioning and managing all other pipeline infrastructure within the DevOps AWS account.

### Scope and Audience

This documentation covers the master pipeline (pw-cp-master-pipeline) creation lifecycle, management, and operational procedures within the DevOps AWS account.

This document is intended for the following roles:

- DevOps Engineers

- Platform Engineering Teams

- Infrastructure Architects

- Release and Deployment Managers

- Cloud Operations Teams

### Overview

#### Master Pipeline Architecture

Master Pipeline (pw-cp-master-pipeline): A manually created foundational pipeline that serves as the infrastructure provisioning engine for all other CodePipeline instances in the Priority Waste ecosystem.

Infrastructure as Code: All pipeline definitions are managed through Terraform configurations stored in the master-pipeline repository.

Centralized State Management: Terraform state files are securely stored in S3 with proper versioning and locking mechanisms.

DevOps Account Centralization: The master pipeline and all provisioned pipelines are created and managed within the DevOps AWS account (339713024244) for centralized control and governance.

## 1. Master Pipeline (pw-cp-master-pipeline) Architecture

### 1.1 Master Pipeline Overview

The pw-cp-master-pipeline serves as the foundational infrastructure component responsible for creating and managing all other CodePipeline instances within the Priority Waste ecosystem. This pipeline is manually created as a bootstrap mechanism and operates as the central control point for pipeline infrastructure.

#### Master Pipeline Characteristics:

Pipeline : pw-cp-master-pipeline

Creation Method: Manual creation in DevOps AWS account

Purpose: Bootstrap and manage all other pipeline infrastructure

Repository: master-pipeline

Account: DevOps AWS Account (339713024244).

### 1.2 Master Pipeline Stages (as shown in Figure 1)

Figure 1:  Illustrates the master pipeline stages

#### Stage 1: Source

- Stage Name: Source.

- Provider: Bitbucket.

- Repository: master-pipeline.

- Connection: CodeStar Connection for secure repository access.

- Trigger: Webhook-based triggering on repository changes.

- Output: Source artifacts for subsequent stages.

#### Stage 2: Build

- Stage Name: Plan.

- Action Name: plan.

- Provider: AWS CodeBuild.

- Project: Dedicated CodeBuild project for Terraform planning.

- Purpose: Execute Terraform plan to preview infrastructure changes.

- Runtime Environment:

  - Amazon Linux 2.

  - Terraform pre-installed.

  - AWS CLI configured.

#### Stage 3: Approval

- Stage Name: approval.

- Action Name: approval.

- Type: Manual approval.

- Purpose: Human review and approval gate for infrastructure changes.

- Approvers: DevOps engineers and infrastructure architects.

- Timeout: Configurable approval timeout.

#### Stage 4: Apply

- Stage Name: apply.

- Action Name: apply.

- Provider: AWS CodeBuild.

- Project: Dedicated CodeBuild project for Terraform apply.

- Purpose: Execute Terraform apply to create/update pipeline infrastructure.

- State Management: Updates Terraform state in S3 backend.

### 1.3 Master Pipeline Workflow

- Code Commit: Infrastructure engineer commits pipeline Terraform code to master-pipeline repository.

- Webhook Trigger: Repository webhook triggers pw-cp-master-pipeline execution.

- Source Stage: Pipeline retrieves latest Terraform configurations from master-pipeline repository.

- Build Stage (plan): Executes Terraform plan to generate infrastructure change preview.

- Approval Stage: Manual approval gate for reviewing planned changes.

- Apply Stage: Executes Terraform apply to create or update pipeline infrastructure.

- State Update: Updates Terraform state file in S3 bucket.

- Completion: Pipeline execution completes with success/failure status.

## 2. State Management and Storage

### 2.1 S3 State Backend Configuration

#### S3 Bucket for Master Pipeline State:

Bucket Name: pw-terraform-state-devops Region: us-east-1 (DevOps account primary region) Encryption: AES-256 server-side encryption enabled Versioning: Enabled for state file history and rollback capabilities.

#### Master Pipeline State File Location:

pw-terraform-state-devops/
└── pipelines/
    └── master-pipeline/
        └── terraform.tfstate

#### Security Configuration:

- Bucket Policy: Restricted access to DevOps account and pw-cp-master-pipeline service role.

- Public Access Block: All public access blocked for security.

- Access Logging: CloudTrail logging for all bucket access activities.

### 2.2 DynamoDB State Locking

#### Table Configuration for Master Pipeline:

Table Name: pw-terraform-state-lock Primary Key: LockID (String) Billing Mode: On-demand for cost optimization Encryption: Encryption at rest using AWS managed keys.

#### Lock Management:

- Concurrent Protection: Prevents multiple Terraform operations on master pipeline state.

- Lock Timeout: Configurable timeout for lock acquisition.

- Lock Metadata: Stores operation details and timestamps for master pipeline operations.

- Automatic Cleanup: Locks automatically released on master pipeline completion.

## 3. Manual Master Pipeline Creation Process

### 3.1 Prerequisites

#### Required AWS Resources:

- DevOps AWS Account (339713024244): Target account for master pipeline creation.

- S3 Bucket: https://339713024244-kcdeq3a5.us-east-1.console.aws.amazon.com/s3/buckets/pw-s3-terraform-backend?region=us-east-1 (for Terraform state storage).

- DynamoDB Table:https://339713024244-kcdeq3a5.us-east-1.console.aws.amazon.com/dynamodbv2/home?region=us-east-1#table?name=pw_dynamodb_terraform_statelock

- pw-terraform-state-lock (for state locking).

- Bitbucket Repository: master-pipeline (containing Terraform configurations).

- CodeStar Connection: Configured connection between AWS and Bitbucket.

#### Required IAM Permissions:

- CodePipeline Service Role: Permissions to execute pipeline stages.

- CodeBuild Service Role: Permissions to run Terraform operations.

- Cross-Service Permissions: Access to S3, DynamoDB, and other required services.

### 3.2 Manual Creation Steps

#### Step 1: Create CodePipeline

- Navigate to AWS CodePipeline console in DevOps account.

- Click "Create pipeline".

- Enter pipeline name: pw-cp-master-pipeline.

- Select "New service role" or use existing pipeline service role.

- Configure artifact store (S3 bucket for pipeline artifacts).

#### Step 2: Configure Source Stage

- Select source provider: Bitbucket.

- Choose CodeStar connection to Bitbucket.

- Specify repository: master-pipeline.

- Set branch name: main (or appropriate branch).

- Configure output artifacts: SourceOutput.

#### Step 3: Configure Build Stage (Plan)

- Add build stage.

- Select provider: AWS CodeBuild

- Create new CodeBuild project: pw-cp-master-pipeline-plan..

- Configure build specification: buildspec-plan.yml.

- Set input artifacts: SourceOutput.

- Configure output artifacts: PlanOutput.

#### Step 4: Configure Approval Stage

- Add manual approval stage.

- Set stage name: approval.

- Configure approvers (DevOps engineers).

- Set approval timeout .

- Add approval message template.

#### Step 5: Configure Apply Stage

- Add build stage

- Select provider: AWS CodeBuild.

- Create new CodeBuild project: pw-cp-master-pipeline-apply.

- Configure build specification: buildspec-apply.yml.

- Set input artifacts: SourceOutput.

#### Step 6: Review and Create

- Review all pipeline configuration settings.

- Verify IAM roles and permissions.

- Create the pipeline.

- Test initial execution.

### 5.1 Master Pipeline Security

#### IAM Security Framework:

- Service Roles: Dedicated IAM roles for CodePipeline and CodeBuild.

- Least Privilege: Minimal required permissions for pipeline operations.

- Resource Policies: S3 and DynamoDB resource-based policies.

- Cross-Service Access: Secure access to required AWS services.

#### Secrets and Configuration Management:

- Environment Variables: Secure handling of configuration parameters

- AWS Systems Manager: Parameter Store for non-sensitive configuration

- Encryption: Encryption at rest and in transit for all pipeline data

### 5.2 Audit and Compliance

#### Audit Trail:

- CloudTrail: Comprehensive logging of all master pipeline operations.

- Pipeline History: Complete execution history and artifacts.

- State Changes: Detailed tracking of Terraform state modifications.

- Access Logs: S3 access logging for state file operations.

#### Compliance Controls:

- Change Management: Documented approval process for pipeline modifications.

- Version Control: Git-based version control for all configuration changes.

- Backup and Recovery: Automated backup of state files and configurations.

- Regular Audits: Scheduled reviews of pipeline security and operations.

## 7. Summary

The pw-cp-master-pipeline serves as the foundational infrastructure component for the Priority Waste pipeline ecosystem. Through its manual creation and careful management within the DevOps AWS account, it provides a secure, reliable, and auditable mechanism for provisioning and managing all pipeline infrastructure using Infrastructure as Code principles.